PROJECT PROPOSAL & SERVICE AGREEMENT Odoo Security Suite Implementation

| SERVICE PROVIDER Winston Zulu Odoo Implementation Specialist Email: creativesites263@gmail.com | CLIENT Dogforce Security Services Windhoek, Namibia Date: 19 May 2026 |
| --- | --- |

1. Scope of Work

This agreement covers the full implementation of a custom Odoo Security Suite for Dogforce Security Services, including the following modules:

- Attendance Tracking — 12-hour shift monitoring, late/early/absent detection, understaffing alerts

- Automated Rostering — Schedule generation based on grade, certifications, reliability score and location

- Namibia-Compliant Payroll — PAYE brackets, SSC contributions, Sunday/Public Holiday premiums, night shift allowances, shift splitting across midnight

- Leave Management — Accrual based on actual hours worked, all leave types, automatic deductions

- Loan & Behavioral Deductions — Auto-deduct loans per payroll, incident logging, reliability scoring

- Namibian Invoicing — VAT 15%, amount in words, mandatory fields, brandable template

- Bank Reconciliation — Statement import, partial/overpayment handling, write-offs, audit logs

- Full Data Migration — Complete migration from current Odoo system

Delivery approach: MVP first (manual roster, basic payroll, invoicing, bank reconciliation), followed by full feature deployment.

2. Deliverables

- Fully configured and tested Odoo instance with all modules above

- Namibian payroll compliance built in (PAYE, SSC, premiums)

- Data migration from existing system — complete and verified

- User training for key staff (attendance, payroll, invoicing)

- Basic documentation for system usage

- 30-day post-deployment support for bug fixes

3. Project Timeline

Duration: 4 weeks on-site in Windhoek, Namibia.

| Week | Phase | Deliverables |
| --- | --- | --- |
| 1 | MVP Setup | Attendance, basic payroll, invoicing live |
| 2 | Full Payroll & Leave | Complete Namibian payroll, leave management, loans |
| 3 | Advanced Modules | Behavioral deductions, auto-roster, bank reconciliation |
| 4 | Migration & Sign-off | Data migration, testing, training, final acceptance |

4. Project Fees

| Item | Amount (N$) |
| --- | --- |
| Implementation Fee | N$20,000 |
| Return Transport (Lusaka – Windhoek) | N$3,500 |
| Food Allowance (4 weeks) | N$2,000 |
| TOTAL | N$25,500 |

5. Payment Schedule

| # | Milestone | Amount | Timing |
| --- | --- | --- | --- |
| 1 | 30% Deposit + Full Transport | N$6,000 + N$3,500 | Before leaving Lusaka |
| 2 | Food Allowance | N$2,000 | On arrival in Windhoek |
| 3 | 35% — Attendance, roster & basic payroll live | N$7,000 | End of Week 2 |
| 4 | 35% — Full deployment, migration complete & signed off | N$7,000 | Final acceptance |

6. Terms & Conditions

6.1  Accommodation

Dogforce Security Services will provide free accommodation for the duration of the on-site engagement.

6.2  Scope Changes

Any features or work outside the agreed scope require written approval and will be quoted separately.

6.3  Post-Deployment Support

30 days of bug-fix support is included at no additional cost. Ongoing support and maintenance can be arranged separately.

7. Banking Details

| Field | Details |
| --- | --- |
| Account Name | Winston Zulu |
| Bank | Standard Chartered Bank Zambia |
| Account Number | 0104305245600 |
| Branch | Cairo Road Branch |
| SWIFT Code | SCBLZMLX |
| Email | creativesites263@gmail.com |

8. Agreement & Signatures

By signing below, both parties confirm they have read, understood, and agreed to the terms of this proposal and service agreement.

| SERVICE PROVIDER Winston Zulu Winston Zulu Date: 19 May 2026 |  | CLIENT — DOGFORCE SECURITY SERVICES Name: ___________________ Date: ___________________ |
| --- | --- | --- |

This document constitutes a binding agreement upon signature by both parties.